CAPSTONE PROJECT REPORT

Report 5 – Software Test Documentation

– HoChiMinh, October 2026 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

2. Test Strategy	5

2.1 Testing Types	5

2.2 Test Levels	6

2.3 Supporting Tools	7

3. Test Plan	7

3.1 Human Resources	7

3.2 Test Environment	7

3.3 Test Milestones	8

4. Test Cases	8

4.1 Test Case Design	8

4.2 Planned Test Areas	8

4.3 Sample Test Case	9

5. Test Reports	9

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

Target of test

ReHome is a second-hand consignment platform made of three parts, all of which are in the scope of testing:

•      Backend REST API: Spring Boot 3.3.4, Java 21, PostgreSQL.

•      Web application: React 18 + Vite, used by staff and admin.

•      Mobile application: React Native (Expo SDK 58), used by members and organizations.

Features to be tested

•      Authentication: register (member or organization) with OTP email, login with email or Google, token refresh, logout, forgot and reset password, role-based access.

•      Consignment: create a consignment form, warehouse receipt, inspection, price reduction, end-of-term decision, re-consignment.

•      Withdrawal of consigned items: member requests to take back a consigned item, pays the withdrawal fee, chooses an option for a degraded item.

•      Shop: browse, search and filter products, product detail, cart.

•      Checkout and payment: shipping address, GHN shipping fee, payment by MoMo, VNPay and wallet.

•      Orders: order list and detail, packing and GHN shipment, delivery status updated by the GHN webhook, cancellation, delivery confirmation and review.

•      Return requests: create, hand over to GHN, handle invalid items, automatic expiry.

•      Wallet: balance, transaction history, consignment earnings, withdrawal requests.

•      Organization: organization profile registration with legal documents and warehouse location, profile status (pending / rejected / approved).

•      Community: browse organizations, campaigns and posts, follow an organization, report a violation.

•      Others: notifications, chat with the consignment location or organization, AI virtual try-on.

Features not to be tested

•      The internal behaviour of third-party services (MoMo, VNPay, GHN, Google, Cloudinary). Only our integration with their sandbox environments is tested.

•      iOS builds of the mobile application.

•      Load and stress testing at production scale.

Non-functional requirements to be tested

•      Usability of the mobile and web user interface.

•      Compatibility of the mobile application on common Android devices, and of the web application on common browsers.

•      Basic security: authorization by role and protection of private endpoints.

Test stages / levels

| Level | In charge | Input / Time | Focus | Acceptance criteria |
| --- | --- | --- | --- | --- |
| Unit | Backend developers | Service and utility classes; written during each sprint | Business logic in the service layer | All unit tests pass; coverage measured by JaCoCo |
| Integration | Backend, web and mobile developers | API endpoints, after each feature is merged | API contract between clients and backend; database queries; third-party sandboxes | All main API flows return the correct status code and data |
| System | Whole team | Full system on the test environment; end of each phase | End-to-end user flows on web and mobile | All high-priority test cases pass; no open critical bug |
| Acceptance | Supervisor / product owner | Release candidate before the defense | Business requirements | Supervisor approves the main scenarios |

Constraints and assumptions

•      Payment and shipping can only be tested with sandbox accounts, so real money transfers and real deliveries are not covered.

•      The mobile application has no automated test framework; mobile testing is performed manually on real Android devices.

•      The web application has Vitest and React Testing Library installed but no automated test yet; web testing is mainly manual.

•      Some mobile features still run on mock data because their backend APIs are not available yet. System tests for these features will be executed only after the APIs are delivered and the mock flags are turned off.

•      Integration and system testing depend on the shared backend test server being available.

## 2. Test Strategy

The team combines automated unit tests on the backend with manual black-box testing on the web and mobile clients. API tests check the contract between the clients and the backend, and system tests cover the end-to-end flows of each actor.

### 2.1 Testing Types

Unit Testing

•      Objective: Make sure each service method returns correct results and handles invalid input and error cases.

•      Technique: White-box testing with JUnit 5 and Mockito; repositories and external clients are mocked; H2 in-memory database for repository tests.

•      Completion criteria: All tests pass when running mvn test; a coverage report is generated by JaCoCo.

Function Testing

•      Objective: Make sure every feature works as described in the requirements.

•      Technique: Black-box testing with equivalence partitioning, boundary value analysis and use-case scenarios, executed manually on web and mobile.

•      Completion criteria: All planned test cases are executed; 100% of high-priority test cases pass.

API / Integration Testing

•      Objective: Make sure every endpoint follows the API contract, and that modules and third-party sandboxes work together.

•      Technique: Send requests with Postman for valid input, invalid input and each user role; Spring Boot context tests on the backend.

•      Completion criteria: Every endpoint used by web and mobile returns the expected status code and response body.

User Interface / Usability Testing

•      Objective: Check layout, navigation, validation messages, and loading, empty and error states.

•      Technique: Manual exploratory testing on real Android devices and browsers, compared with the wireframes.

•      Completion criteria: No blocking UI bug; the main screens are consistent with the design.

Compatibility Testing

•      Objective: Make sure the mobile application runs on common Android versions and screen sizes, and the web application runs on common browsers.

•      Technique: Run the main flows on the Android devices and browsers listed in the test environment.

•      Completion criteria: The main flows work on every device and browser in the list.

Security Testing

•      Objective: Make sure users cannot access data or actions outside their role.

•      Technique: Call protected endpoints without a token, with an expired token and with a token of the wrong role.

Completion criteria: Every unauthorized request is rejected with HTTP 401 or 403.

### 2.2 Test Levels

The table below shows the test types performed at each test level.

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Unit Testing | X |  |  |  |
| Function Testing |  | X | X | X |
| API / Integration Testing |  | X |  |  |
| User Interface / Usability Testing |  |  | X | X |
| Compatibility Testing |  |  | X |  |
| Security Testing |  | X | X |  |

### 2.3 Supporting Tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Backend unit and integration testing | JUnit 5 + Mockito (spring-boot-starter-test) | Open source | Spring Boot 3.3.4 |
| In-memory database for tests | H2 Database | Open source | Managed by Spring Boot |
| Code coverage | JaCoCo | Open source | 0.8.12 |
| Web unit testing | Vitest + React Testing Library | Open source | [check package.json] |
| API testing | Postman | Postman Inc. | [version] |
| Mobile manual testing | Expo development build (EAS) on Android | Expo | SDK 58 |
| Test case management | Microsoft Excel (Report5 templates) | Microsoft |  |
| Bug tracking | GitHub Issues | GitHub |  |

## 3. Test Plan

### 3.1 Human Resources

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Tống Ngọc Anh Tài | Team Leader | Review the test plan, track test progress, approve test reports |
| Nguyễn Minh Nguyên | Backend Developer | Write and run unit tests and API tests for backend modules |
| Nguyễn Ngọc Kim Ngân | Web Developer | Function and UI testing of the staff and admin web application |
| Trần Thị Mỹ Hạnh | Mobile Developer | Function, UI and compatibility testing of the mobile application (member and organization) |
| All members | Tester | Execute system test cases, log bugs and verify fixes |

### 3.2 Test Environment

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Operating system of test machines | Windows 11 | Microsoft |  |
| Backend runtime | JDK | OpenJDK | 21 |
| Database | PostgreSQL | PostgreSQL Global Development Group | [version] |
| Backend test server | Render | Render |  |
| Mobile test build | EAS development build (Android APK) | Expo | SDK 58 |
| Mobile test device | Android phone [Google Pixel 9 Pro]] |  | Android |
| Web browser | Google Chrome | Google |  |
| Image storage | Cloudinary | Cloudinary |  |
| Payment sandbox | MoMo Test, VNPay Sandbox | MoMo, VNPay |  |
| Shipping sandbox | GHN Sandbox API | Giao Hàng Nhanh |  |

### 3.3 Test Milestones

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Write test plan (Report 5) | 26/10/2026 | 01/11/2026 |
| Write unit test cases | 02/11/2026 | 08/11/2026 |
| Unit testing | 02/11/2026 | 15/11/2026 |
| Write integration and system test cases | 09/11/2026 | 15/11/2026 |
| Integration / API testing | 16/11/2026 | 22/11/2026 |
| System testing (Round 1) | 23/11/2026 | 29/11/2026 |
| Bug fixing and regression testing (Round 2, 3) | 30/11/2026 | 06/12/2026 |
| Acceptance testing with supervisor | 07/12/2026 | 09/12/2026 |
| Test report | 07/12/2026 | 10/12/2026 |

## 4. Test Cases

Testing has not started yet. This section describes how the test cases will be written and which areas they will cover. The detailed test cases will be recorded in the provided templates: Report5_Unit Test.xls for unit tests and Report5_Test Report.xls for integration, system and acceptance tests.

### 4.1 Test Case Design

Each test case will have an ID made of the test level, the module code and a sequence number, for example ST-AUTH-01. The prefixes are UT (unit), IT (integration), ST (system) and AT (acceptance). Each test case will include a description, pre-conditions, steps, expected result and priority, and will be designed from the use cases (main flow, alternative flows and error cases).

### 4.2 Planned Test Areas

| Module | Main scenarios to be tested | Level |
| --- | --- | --- |
| AUTH | Register with OTP, login (email, Google), logout, reset password, access by role | UT, IT, ST |
| CSG | Create a consignment form, receive and inspect items, end-of-term decision | UT, IT, ST |
| WDR | Withdraw a consigned item, handle a degraded item | IT, ST |
| PRD / CART | Browse and search products, product detail, add to and remove from cart | UT, IT, ST |
| CHK / ORD | Checkout, pay by MoMo, VNPay or wallet, GHN shipping, order status and history | UT, IT, ST |
| RET | Create a return request, hand over the item, handle an invalid item | IT, ST |
| WAL | Wallet balance, transaction history, withdrawal request | UT, ST |
| ORG / COM | Organization registration and status; browse organizations, campaigns and posts | IT, ST |
| NOTI | Notifications and chat | ST |
| SEC | Requests without a token or with the wrong role are rejected | IT |

Unit tests will be written for the backend service layer with JUnit 5 and Mockito. The web and mobile applications will be tested mainly through manual system test cases.

### 4.3 Sample Test Case

| ID | Description | Pre-conditions | Steps | Expected result |
| --- | --- | --- | --- | --- |
| ST-AUTH-01 | Login with a valid account on the mobile app | Member account is active | 1. Open the app 2. Enter email and password 3. Tap Login | Home screen is shown with the member's name |
| ST-AUTH-02 | Login with a wrong password | Member account is active | 1. Enter a valid email and a wrong password 2. Tap Login | An error message is shown; the member stays on the login screen |

## 5. Test Reports

No test round has been executed yet. Test results will be recorded in Report5_Test Report.xls after each round and summarised in this section using the format below.

| Test level | Total | Passed | Failed | Untested |
| --- | --- | --- | --- | --- |
| Unit Test |  |  |  |  |
| Integration Test |  |  |  |  |
| System Test |  |  |  |  |
| Acceptance Test |  |  |  |  |

Failed test cases will be logged as defects in GitHub Issues with a severity (Critical, Major, Minor) and retested in the next round after they are fixed. Testing will be considered complete when the main flows (login, consignment, checkout and payment, order) pass and there is no open Critical defect.